TENANT WORKS PROPOSAL

# PROJECT DETAILS

| Proposed Location: | Building #, room # and/or tenancy # |
| --- | --- |
| Tenant Business Name: |  |
| Tenant Key Contact: |  |

## PROJECT TYPE

Project Type:		Select (dropdown)

## PROJECT SUMMARY

Provide information that describes:

- The outcome you need which must describe

  - what it will look like

  - what will it do (Functional Brief).

- Why it needs to be done / priority.

- The type and scale of proposed works.

Mandatory attachments required as needed (refer section 1.10)

Things to include if relevant, number of people, m2, accreditation requirements.

## PROJECT SCOPE

Provide a brief description of the proposed Project Scope (what is included and what is excluded).  Listing the types of trades and their tasks will help do this. Use, add to, or modify the below sample table and dropdown menus to suit.

|  | SCOPE TABLE |  |
| --- | --- | --- |
| 1 | Dilapidation report of the existing premises, to be provided to Curtin Properties | Select (dropdown) |
| 2 | Compliance with Curtin Guidelines | Select (dropdown) |
| 3 | Signed defects completion report issued to Curtin Properties | Select (dropdown) |
| 4 | Accurate project documentation at project completion issued to Curtin Properties, including: |  |
| 4a) | As Constructed documentation | Select (dropdown) |
| 4b) | Certification documentation e.g. building license, certificate of occupancy… | Select (dropdown) |

## PROJECT DELIVERY RESOURCING, COMPANY REGISTRATION AND INDUCTIONS

Will you be contracting the following resources?  Select which resource/s and complete the table below.

| Select |  | Who |
| --- | --- | --- |
| ☐ | Internal Project Manager |  |
| ☐ | External Project Manager |  |

| Select |  | If known |
| --- | --- | --- |
| ☐ | Architect |  |
| ☐ | Head contractor/builder |  |
| ☐ | Subcontractors |  |
| ☐ | Consultants |  |
| ☐ | Other (provide detail) |  |

All contractors will need to be Curtin inducted (Company Registration & Worker Inductions), refer: https://properties.curtin.edu.au/working-with-us/registration-inductions/

## PERMITS, COMPANY REGISTRATION AND INDUCTIONS

List the Permits you have assessed will be applicable by looking at website to check the different sorts of permits that may be required https://properties.curtin.edu.au/leasing/permits/.

The table below lists some frequently needed permits, but you must update this table relevant to your particular proposal.  Additional Permits outside those listed below may be identified later as required during project works.

  - Note: Listing Permits below is not an application or an approval of Permit/s. Permit applications must be submitted via the website link noted above.

| Select | Key Risk and Permits (examples below) |
| --- | --- |
| ☐ | Hot Works Permit (welding) |
| ☐ | Isolation Permits for - Fire systems - Electrical - Gas - Water |
| ☐ | Working at Heights Permit (think ladders, scaffold) |
| ☐ | Road or car parking bays or delivery bay closures |
| ☐ | Company registration and Worker Inductions |
| ☐ |  |

## SERVICE INFRASTRUCTURE

## Consider if your project works need or ‘touch’ any of the following.

| Select | Service Infrastructure | Details of what you think might be needed or affected. |
| --- | --- | --- |
| ☐ | Electrical |  |
| ☐ | HVAC (air con or heating) |  |
| ☐ | Hydraulic (water, sewer) |  |
| ☐ | Civil (roads, footpaths) |  |
| ☐ | Comms (IT, WIR, phones) |  |
| ☐ | Fire |  |
| ☐ | Traffic or parking |  |
| ☐ | Security (building access) |  |
| ☐ | Structure (new doors, knock out walls etc) |  |
| ☐ | Other |  |

## TIMING OF PROJECT DELIVERY AND COMPLETION (Programme)

- List your critical dates e.g. planning commences, sending Curtin designs or specifications, construction, practical completion, occupancy, trading etc.

- Curtin has minimum time requirements that will affect your project which are indicated in the table below.

  - Approval timing is indicative and will be affected by the time of year you hope to do your works, internal resourcing, the scale of your project, and the quality of your information.

|  | Approval timing |
| --- | --- |
| Design | min 10-20 Business Days for each relevant approval of design |
| Curtin Permits | min 10-20 Business Days for each Permit |
| Construction | Subject to Company Registration, Inductions and Permits all completed and approved |
| Practical Completion | min 5 Business Days for Landlord |

- Pending approval of this Project, and prior to permit submissions and works commencing, Curtin will require a programme to be submitted for approval. The Programme is required in order to identify adequate timings for permit approvals have been considered within the project programme. As such please make clear in the programme what and when permits will be submitted.

## CAMPUS IMPACTS

Complete the table below to:

- identify potential impacts on Curtin’s campus, on people (e.g. students or visitors), on other projects or businesses.

- identify proposed mitigation strategies

(Italics below are examples and can be deleted)

| Project Component | Impact |  | Detail |
| --- | --- | --- | --- |
| Exclusion zone for hot works | Block off neighbouring business’s doors |  | Consult with neighbour to advise and agree suitable timing |
| Hammer drilling during demolition | Loud noise that will affect (e.g. exams, people sleeping, people working etc) |  | Issue comms min 2 weeks before commencing works Reschedule programme as needed |
| Deliveries | Block disabled access |  | Change delivery location or Get approval for short duration from CU responsible officer |

## KEY STAKEHOLDERS

- List below the stakeholders that:

  - have or will approve your project

  - you have or will consult because they will influence the outcome

  - have provided you with information that have helped you submit this proposal.

| Stakeholder Name | Position | Email | Level of Engagement |
| --- | --- | --- | --- |
|  |  |  | Select |
|  |  |  | Select |
|  |  |  | Select |
|  |  |  | Select |
|  |  |  | Select |
|  |  |  | Select |
|  |  |  | Select |
|  |  |  | Select |

## MANDATORY ATTACHMENTS

| Document | Select Relevant |
| --- | --- |
| Site Plan and/or Premises Plan – location, access routes, laydown areas, exclusion zones. | ☐ |
| Drawings/images/sketches/specifications you have that improves understanding of your project proposal, scope, impact and risk. | ☐ |